# CRBCL Technical Implementation, Live Verification & Evidence Appendix

Chief Red Bear Children's Lodge (CRBCL)
Audience: Technical Leads, Systems Auditors, Privacy Officers, Software Reviewers
Repository Baseline: Commit 6d28568 (feat(admin): add secure user Excel export) | Working Tree: Clean
Date: September 28, 2026 | Status: Forensic Technical Evidence & Verification Register

⚠️ Live Website Verification Notice & Operational Assessment Boundary CRBCL has reported that not all capabilities represented in the current source implementation are functioning as expected on the live website. Accordingly, this report distinguishes source-code implementation from confirmed live operation. No capability is represented as production-operational solely because corresponding source code or automated tests exist. Reported live issues require authenticated end-to-end UAT and remediation where necessary. • “Technical readiness supports controlled UAT using synthetic and de-identified data.” • “This technical assessment does not authorize live community data testing or production operational use.” • “Technical controls have been assessed for alignment support; statutory applicability and legal compliance require CRBCL privacy/legal review.”

# 1. Repository Provenance & Baseline State

• Current Repository HEAD: Commit 6d28568 (feat(admin): add secure user Excel export), committed to main and pushed to origin/main on 2026-09-28.
• Working Tree State: Verified clean immediately after commit/push 6d28568 (zero unstaged, staged, or untracked modifications).
• Last Explicitly Established Production Application Checkpoint: Commit 7c89611 (fix(security): enforce IT Admin intake boundary, capability-based visibility matrix, and regression suite).
• Production Deployment Status: Deployment of 6d28568 to live hosting platforms (Railway backend / Vercel frontend) is DEPLOYMENT UNVERIFIED / PRODUCTION UNVERIFIED. Live state must be confirmed directly through cloud infrastructure dashboards.
• Authoritative Database Migrations: Repository migration directory is backend/migrations/versions/. Repository migration HEAD is 028_client_approval_workflow. Production database revision was previously established at 028_client_approval_workflow; current production state must not be assumed without independent verification before operational change.

# 2. Automated Test Execution Evidence

• Release Gate Full Suite Result: 413 passed, 1 skipped (414 total collected across 68 test files).
• Skipped Test Verification: backend/tests/test_supabase_e2e.py::test_supabase_live_integration was skipped because TEST_POSTGRES_DB was not set. The skip is environment-gated and does not represent a test failure.
• Code Quality & Build Gates: Python Ruff linter passed with zero errors across all modified backend files; Frontend ESLint passed with zero errors; Frontend production asset compilation (npm run build) completed in 24.69 seconds transforming 3,059 modules with zero errors.

# 3. Feature-by-Feature Technical Verification & UAT Matrix

| Feature / Capability | Repository Status | Frontend Evidence | Backend Evidence | DB / Migration | Auth Capability | Automated Test | Deployment | Live UAT Status | Client Reported Issue | Observed Defect / Gap | Final Classification | Required Next Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Authentication / Password Login | IMPLEMENTED IN SOURCE | src/pages/Login.jsx | app/auth/router.py (POST /auth/login) | users, user_sessions | Public endpoint | test_auth.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | None observed in code | LIVE VERIFICATION REQUIRED | Execute authenticated live login test with synthetic account |
| MFA / OTP Verification | IMPLEMENTED IN SOURCE | src/components/auth/OtpVerifyDialog.jsx | app/auth/router.py (POST /auth/verify-otp) | users (otp_secret) | Pre-auth session | test_auth_otp.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | None observed in code | LIVE VERIFICATION REQUIRED | Execute live OTP challenge and verification flow |
| User Administration Directory | IMPLEMENTED IN SOURCE | src/pages/AdminDashboard.jsx | app/api/v1/users.py (GET /users) | users, user_roles, roles | ADMIN_USERS_MANAGE | test_users.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | None observed in code | LIVE VERIFICATION REQUIRED | Verify admin roster display under authenticated session |
| User Excel Export | IMPLEMENTED & COMMITTED | src/pages/AdminDashboard.jsx (handleExport) | app/api/v1/users.py (GET /users/export) | users, audit_logs | ADMIN_USERS_MANAGE | test_user_excel_export.py (21 passed) | DEPLOYMENT UNVERIFIED (6d28568) | NOT DEPLOYED / UNVERIFIED | None reported | None in code; deployment unconfirmed | IMPLEMENTED & COMMITTED (DEPLOYMENT UNVERIFIED) | Verify live deployment of commit 6d28568; run live export test |
| Canonical Person Identity | IMPLEMENTED IN SOURCE | src/pages/PersonDetail.jsx | app/api/v1/persons.py | persons, 027_person_numeric_id | person.view_sensitive | test_persons.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | None in code; non-gapless 10-digit ID | LIVE VERIFICATION REQUIRED | Verify 10-digit Person ID generation in live environment |
| Person Duplicate Search | IMPLEMENTED IN SOURCE | src/components/person/PersonSearchModal.jsx | app/services/duplicate_service.py | persons | person.read | test_duplicate_service.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | None in code; search-before-create active | LIVE VERIFICATION REQUIRED | Execute live duplicate match test using synthetic data |
| Person Photos & Documents | IMPLEMENTED IN SOURCE | src/components/person/PersonPhoto.jsx | app/api/v1/documents.py | documents, 018_document_vault | document.read | test_documents.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | HMAC-signed expiring URLs used | LIVE VERIFICATION REQUIRED | Test image retrieval and URL expiry behavior |
| Client Creation & Person Reuse | IMPLEMENTED IN SOURCE | src/pages/ClientNew.jsx | app/api/v1/clients.py (POST /clients) | clients, persons | client.create | test_clients.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Reuses existing Person | LIVE VERIFICATION REQUIRED | Verify client intake links to canonical Person |
| Client Approval Lifecycle | IMPLEMENTED IN SOURCE | src/pages/ClientDetail.jsx | app/api/v1/clients.py | 028_client_approval_workflow | CLIENT_APPROVE | test_client_approvals.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Approval does not grant medical access | LIVE VERIFICATION REQUIRED | Execute propose -> approve/return/decline lifecycle |
| Client Medical Privacy Boundary | IMPLEMENTED IN SOURCE | src/components/client/MedicalProfileTab.jsx | app/api/v1/clients.py | client_medical_profiles | client.medical.read | test_client_medical.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Independent health capability enforced | LIVE VERIFICATION REQUIRED | Verify caseworker without medical capability receives 403 |
| Intake Reporting & Logging | IMPLEMENTED IN SOURCE | src/pages/IntakeNew.jsx | app/api/v1/referrals.py (POST /intake) | referrals, referral_reporters | referral.create | test_referrals.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | None observed in code | LIVE VERIFICATION REQUIRED | Create synthetic intake concern and verify logging |
| Referral Disposition Screening | IMPLEMENTED IN SOURCE | src/pages/IntakeDetail.jsx | app/api/v1/referrals.py | intake_decisions, child_dispositions | referral.approve | test_intake_screening.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Transitions to Client/Case supported | LIVE VERIFICATION REQUIRED | Verify disposition screening transition to Case |
| Front Desk Inquiries & Routing | PARTIAL IN SOURCE | src/pages/FrontDeskDashboard.jsx | app/api/v1/front_desk.py | 023_front_desk_foundation | front_desk.intake.view | test_front_desk.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | Reported issues with inquiry queue | Missing durable owner, interaction notes, follow-up | REPORTED LIVE ISSUE — INVESTIGATION REQUIRED | Investigate live Front Desk queue behavior and route handoff |
| Navigator Coordination Queues | IMPLEMENTED IN SOURCE | src/pages/NavigatorDashboard.jsx | app/api/v1/referrals.py | referrals | navigator.referral.view | test_navigator.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Isolated from open case management authority | LIVE VERIFICATION REQUIRED | Verify Navigator queue access limits |
| Case Management & Notes | IMPLEMENTED IN SOURCE | src/pages/CaseDetail.jsx | app/api/v1/cases.py, case_notes.py | cases, case_notes, case_restrictions | case.read_restricted | test_cases.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Restricted case isolation active | LIVE VERIFICATION REQUIRED | Verify restricted case masking under standard caseworker |
| PlacementHome Registry & Capacity | IMPLEMENTED IN SOURCE | src/pages/ResourceHomes.jsx | app/api/v1/resource_units.py | placement_homes, 015_resource_unit | resource_home.view | test_resource_units.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Tracks capacity and home members | LIVE VERIFICATION REQUIRED | Verify alternate care home listing and capacity count |
| Caregiver Background & Visits | IMPLEMENTED IN SOURCE | src/pages/ResourceHomeDetail.jsx | app/api/v1/resource_units.py | placement_home_visits, licenses | resource_home.manage | test_resource_compliance.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Visit logging supported; cadences not hardcoded | LIVE VERIFICATION REQUIRED | Verify visit log entry and license expiry display |
| Assistive Placement Matching | IMPLEMENTED IN SOURCE | src/pages/PlacementMatching.jsx | app/api/v1/placement_matching.py | placement_homes, clients | placement.match | test_placement_matching.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Strictly assistive decision support (non-autonomous) | LIVE VERIFICATION REQUIRED | Verify matching scoring suggestions without auto-placement |
| Finance Service Requests & POs | IMPLEMENTED IN SOURCE | src/pages/FinanceDashboard.jsx | app/api/v1/finance.py | service_requests, 011_finance_billing | finance.request.create | test_finance.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Decimal/NUMERIC money; multi-step review | LIVE VERIFICATION REQUIRED | Test service request submission and approval workflow |
| Invoicing & Void/Reissue | IMPLEMENTED IN SOURCE | src/pages/FinanceInvoices.jsx | app/api/v1/finance.py | invoices, invoice_items | finance.invoice.manage | test_invoice_immutability.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | ADR-025 void/reissue semantics (no in-place edits) | LIVE VERIFICATION REQUIRED | Verify invoice voiding and reissue controls |
| HR Hub & Employee Directory | IMPLEMENTED IN SOURCE | src/pages/HRDashboard.jsx | app/api/v1/org_ops.py (/org-ops) | employees (models/org_ops.py) | hr.employee.read | test_org_ops.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Generic certification expiry tracking | LIVE VERIFICATION REQUIRED | Verify employee roster and certification alert display |
| CEO Command Centre | IMPLEMENTED IN SOURCE | src/pages/CEODashboard.jsx | app/api/v1/ceo.py | executive_initiatives, af1ad2d | executive.dashboard.view | test_ceo_dashboard.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Aggregated operational metrics; no case records | LIVE VERIFICATION REQUIRED | Verify CEO dashboard metrics under executive account |
| Board Dashboard & Publications | IMPLEMENTED IN SOURCE | src/pages/BoardDashboard.jsx | app/api/v1/board.py | board_actions, 7df63f1 | board.dashboard.view | test_board_dashboard.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | Board is not superuser; no client case access | LIVE VERIFICATION REQUIRED | Verify Board meeting publication and client data isolation |
| Document Vault & Expiring URLs | IMPLEMENTED IN SOURCE | src/components/shared/DocumentViewer.jsx | app/api/v1/documents.py | documents, document_access_events | document.read | test_documents.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | HMAC-signed expiring URLs; access audited | LIVE VERIFICATION REQUIRED | Test document upload, download token expiry, and audit log |
| Fleet Real-Time Checkout | PARTIAL IN SOURCE | src/pages/FleetManagement.jsx | app/api/v1/fleet.py | vehicles, vehicle_trips | fleet.trip.create | test_fleet.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | Reported fleet workflow issues | Concurrency lock on active trip; advance booking missing | REPORTED LIVE ISSUE — INVESTIGATION REQUIRED | Investigate vehicle checkout and double-booking conflict lock |
| Fleet Maintenance Reminders | IMPLEMENTED IN SOURCE | src/pages/FleetManagement.jsx | app/api/v1/fleet.py | vehicle_maintenance | fleet.vehicle.manage | test_fleet.py | UNVERIFIED (7c89611 est.) | BLOCKED (No credentials) | None reported | 30-day maintenance reminder calculation | LIVE VERIFICATION REQUIRED | Verify scheduled maintenance reminders in live fleet panel |
| Fleet Advance Booking Calendar | PARTIAL IN SOURCE | src/pages/FleetManagement.jsx | app/api/v1/fleet.py | vehicle_trips | fleet.trip.create | None (advance booking) | UNVERIFIED | BLOCKED (No credentials) | Reported inability to reserve vans ahead | Advance booking calendar and conflict engine absent | PARTIAL IN SOURCE — ADVANCE WORKFLOW MISSING | Design and build advance reservation calendar (Phase 3) |
| Fleet Key Accountability & Fuel Logs | NOT IMPLEMENTED | None | None | None | None | None | NOT APPLICABLE | NOT APPLICABLE | Reported missing fuel & key tracking | Identified in Office Coordinator discovery; unbuilt | CONFIRMED REQUIREMENT — NOT YET IMPLEMENTED | Build FuelLog and key accountability workflow (Phase 3) |
| Physical Vehicle GPS Trackers | NOT IMPLEMENTED | None | TELEMATICS_SAMSARA (DISABLED) | vehicle_locations (stub) | None active | None (live telematics) | NOT DEPLOYED (DISABLED) | NOT APPLICABLE | Confirmed leadership requirement | No hardware installed; telematics disabled in code | CONFIRMED REQUIREMENT — NOT YET IMPLEMENTED | Resolve governance policy, employee notice, and vendor selection |
| Microsoft 365 / Graph Integration | PARTIAL IN SOURCE (STUB) | None | FakeMicrosoftGraphService | integration_registry | integration.m365.manage | test_m365_stub.py | NOT DEPLOYED (STUB) | NOT APPLICABLE | None reported | Local stub implementation only; live tenant sync inactive | PARTIAL IN SOURCE (STUB ONLY — NOT INTEGRATED) | Scope live Azure AD Single-Tenant registration and Graph API |
| Sage ERP Financial Interoperability | PARTIAL IN SOURCE (EXPORT) | src/pages/FinanceDashboard.jsx | app/api/v1/finance.py | service_requests | finance.export | test_finance.py | UNVERIFIED | BLOCKED (No credentials) | None reported | Export only; no live API/database connector | PARTIAL IN SOURCE (EXPORT ONLY) | Verify CSV/Excel export compatibility with Sage General Ledger |
| Ask Red Bear AI Assistant | PARTIAL IN SOURCE (STUB) | src/components/ai/AskRedBearModal.jsx | app/services/ai.py (FakeAiProvider) | ai_request_audits | ai.ask_red_bear | test_ai_stub.py | NOT DEPLOYED (DISABLED) | NOT APPLICABLE | None reported | CRBCL_AI_ENABLED=False by default; fake provider only | PARTIAL IN SOURCE (DISABLED STUB) | Requires leadership review before connecting live LLM |
| Reception Visitor Log | NOT IMPLEMENTED | None | None | None | FRONT_DESK_VISITOR_MANAGE | None | NOT APPLICABLE | NOT APPLICABLE | Front desk requested visitor sign-in | Permission constant exists; model/UI genuinely unbuilt | CONFIRMED REQUIREMENT — NOT YET IMPLEMENTED | Build approved visitor-management model (Phase 2) |
| Family Visitation Room Booking | NOT IMPLEMENTED | None | None | None | None | None | NOT APPLICABLE | NOT APPLICABLE | Staff requested meeting room booking | CalendarEvent exists; structured room entity unbuilt | CONFIRMED REQUIREMENT — NOT YET IMPLEMENTED | Build Room and RoomBooking models (Phase 2) |
| Public Website Intake Form | PARTIAL IN SOURCE (WEBHOOK) | None (external site) | POST /front-desk/ingest/google-form | public_intake_conversion_links | Public webhook | test_front_desk_ingest.py | UNVERIFIED | BLOCKED (External site) | None reported | Legacy Google Form webhook; DNS A-record boundary | PARTIAL IN SOURCE — INVESTIGATION REQUIRED | Review public intake requirements and online form architecture |

# 4. Technical Governance & Core Architectural Notes

A. Canonical Person Identifier:
Each Person receives an automatically generated 10-digit numeric CRBCL Person ID. The current implementation uses sequence base 1100000000 with database row locking introduced by migration 027_person_numeric_id. The sequence base is an implementation choice, not CRBCL policy or a citizenship identifier, and no gapless-sequence guarantee is asserted.

B. User Export Architecture:
The bulk User Excel export (6d28568) provides administrative user auditing capabilities under the following technical design:
• Export Structure: Generates a six-column workbook: Username, First Name, Last Name, Status, Email, and Last Login.
• Data Mapping Limitation: The underlying users database schema stores email and full_name. In the export mapping, Username maps directly to User.email; First Name and Last Name are parsed dynamically from User.full_name and do not represent independently authoritative database fields.
• Authoritative Last Login Behavior: Last Login is sourced exclusively from User.last_login_at. Successful password and OTP authentication update it through consolidated successful-login bookkeeping; failed authentication and token refresh do not. Users who have never successfully logged in export a blank value.
• Audit Trail: Every directory export operation records a USER_DIRECTORY_EXPORTED event in audit_logs capturing user_id, timestamp, row_count, export_format, filename, and client IP address (ip_address).

C. Role Segregation & Administrative Boundaries:
Platform authorization enforces explicit capability boundaries:
• Board Membership Boundary: Board membership does not make a user a superuser or grant Person, Client, or Case access.
• IT Administration Boundary: IT administration does not inherently grant access to protected Client records, Intake narratives, HR dossiers, or protected governance content; each protected domain requires its applicable authorization. Access to sensitive child health and family records requires explicit, independent capability grants (client.medical.read).

# 5. External Integrations Reality Assessment

1. Microsoft 365 / Exchange / Teams: Live Microsoft 365 / Graph integration is not active in the platform; the repository uses local stub implementations (FakeMicrosoftGraphService).
2. Sage ERP (Finance): No live Sage API or database connector has been established. Interoperability is currently through exports where supported; the report does not characterize unsupported workflows as integrated.
3. Ask Red Bear (AI Assistant): Backed by FakeAiProvider. AI capabilities are disabled by default via configuration (CRBCL_AI_ENABLED=False); no commercial LLM endpoint is connected.
4. Fleet Telematics (Samsara / GPS): Physical tracking devices are not deployed. The integration registry keeps telematics disabled; no physical tracker or live telematics integration is currently implemented.
5. Public Intake / WordPress: The public website is hosted externally. A DNS A record maps hostname to IPv4; it does not transmit form submissions. Google Form webhook ingestion exists in code but is not active or approved.

# 6. Architectural Boundaries & Security Controls

• Access Control: Enforced via application service logic, FastAPI authorization dependencies, and capability matrices (app/core/auth.py), ensuring strict boundaries between administrative and child welfare roles.
• Transport & Document Access Security: Public application traffic uses HTTPS/TLS where deployed accordingly. Protected document delivery uses signed, expiring download URLs and document release controls.
• Audit Trail: Application audit records capture instrumented security and operational events, including administrative exports and protected operations. Where histories are described as append-only, that qualification refers to verified application behavior unless database-level immutability is separately established.

# 7. Live Verification Limitations & Blocker Analysis

During this forensic re-audit, end-to-end live testing was blocked due to the following specific constraints:
1. Credential Boundary: No live production administrative credentials were provided for automated or browser-based testing.
2. Network Ingress Boundary: Direct external HTTP probes to reported live endpoints (crbcl-production.up.railway.app, genserver.online) timed out, preventing automated endpoint validation.
3. Data Governance Boundary: In strict adherence to CRBCL data governance rules, no live community records may be inspected, created, or mutated.

Conclusion: In accordance with reporting rules, all capabilities with source implementation but unverified live runtime are classified as LIVE VERIFICATION REQUIRED or BLOCKED. Capabilities with specific frontline defect reports are classified as REPORTED LIVE ISSUE — INVESTIGATION REQUIRED.

# 8. Reporting and Assurance Boundaries

1. Statutory and Regulatory Alignment: No assertion of FOIP, LA FOIP, HIPA, or OCAP compliance or certification is made. The platform provides supporting technical controls; formal statutory compliance and applicability require CRBCL legal and privacy counsel review.
2. Production Deployment Baseline: Commit 6d28568 is current repository HEAD and is PRODUCTION UNVERIFIED; production application status is not asserted from Git history alone.
3. Visitor Management Status: A visitor log is not implemented in the current codebase; it is documented as a requested capability from administrative discovery.
4. Fleet Scheduling Scope: Advance vehicle reservation calendars, key accountability logs, and recurring booking conflict resolution are not implemented; current functionality is restricted to real-time checkout conflict locking.
5. Vehicle Telematics Status: Physical GPS telemetry and manual coordinate capture workflows are not implemented; no physical tracking hardware is active.
6. Caregiver Payroll and Fiscal Reconciliation: Autonomous caregiver payroll and automated Indigenous Services Canada (ISC) funding reconciliation are not implemented; financial capabilities support rate versioning and purchase order workflows.
7. Operational Policy Cadence and Thresholds: No operational policy cadences (annual licensing, quarterly monitoring), retention schedules, response SLAs, or financial approval dollar thresholds are asserted as established CRBCL policy.
8. Person Identifier Scope: The 10-digit numeric sequence (base 1100000000) is an internal technical identifier and is not represented as a citizenship registry or statutory identity document.
9. Operational Readiness Boundary: Controlled UAT readiness does not constitute production release approval or authorization for live community data operations.